# INTRODUCTION

# Project Context

Coffee shops worldwide from small neighborhood cafés to fast-growing specialty chains are facing persistent operational challenges caused by divided technology systems. Online customer ordering, inventory tracking, and sales reporting are often managed on separate platforms that fail to communicate seamlessly (Patel, 2026). This technological separation forces staff to manually compile data across systems, increasing the risk of human error and consuming valuable time (Schnitt, 2025). As a consequence, inaccurate inventory records led to frequent stockouts of popular brews or costly waste from overstocked ingredients (Shaifuddin et al., 2025). More critically, the inability to integrate sales trends with real-time inventory data prevents owners from making informed, data-driven decisions (Hidayati et al., 2023). This inefficiency undermines competitiveness across the global coffee industry, where margins are tight and customer expectations are rising (Petrillo et al., 2025). To address this worldwide challenge, coffee shops need unified, all-in-one systems that streamline operations, reduce waste, and help businesses grow sustainably.

A primary global issue is the dependence on detached, error-prone systems for core operations. Many food businesses use separate software for ordering, accounting, and inventory management, forcing staff to manually compile data across these different platforms (Poirier, 2025). This prevents operators from achieving a “single version of the truth” about their business performance, as online sales and stock data are rarely synchronized in real-time (Divina et al., 2024). Consequently, management often makes purchasing decisions based on outdated or inaccurate data, leading to costly problems like stockouts of high-demand items or excessive waste (Zorić et al., 2023). Ultimately, the article advocates for a unified platform that integrates all ordering, sales, and inventory data to eliminate manual work and enable truly efficient, data-driven decision-making for growth (Saarinen et al., 2024; Da Silva et al., 2025).

The Coffee Realm was founded by partners, Ms. Mary Grace Baula Jose and Mr. Ian Jose (Appendix B, Question 7, Page 50) in May 2021 (Appendix B, Question 3, Page 49). The shop started the business during the pandemic by making and selling coffee at their house, since the owner was once a barista at Starbucks, a known coffee shop; that started as a pop-up store before, and now as a physical store (Appendix B, Question 4, Page 49). Currently, the shop has one branch located in North Fairview, at the corner of Mark Street (Appendix B, Question 8, Page 50). According to the manager, the café mainly serves coffee, pastries such as cakes and cookies, and food such as pastas, sandwiches, and rice meals (Appendix B, Question 10, Page 50), with products ranging from P100 to P300. The opening time is from 10:00 AM until 12:00 Midnight (Appendix B, Question 11, Page 50), with peak hours occurring from 4:00 PM to 8:00 PM (Appendix B, Question 18, Page 52), which is when the variety of customers is at its highest. The business averages P50,000 in daily sales and has a weekly estimate of around P350,000 (Appendix B - Additional Interview with the Manager, Question 2, Page 66). The business currently employs a total of 15 employees. All employees can fill sliding roles to ensure smooth daily operations if a specific staff member is missing (Appendix B, Question 12, Page 50). The coffee shop serves a total of 150 customers daily, with 30-40 online customers and 80-100 walk-in customers (Appendix B - Additional Interview with the Manager, Question 1, Page 66).

There are two current processes that the coffee shop has, namely online orders and walk-in transactions. The online ordering process involves customers placing orders through Facebook Messenger and filling out an order form (Appendix B, Question 23, Page #). The on-duty POS barista checks and responds using the iPad-connected Meta account (Appendix B, Question 23, Page #), while off-duty (out of office) managers and owners also monitor messages when the barista is unavailable. As the barista reports product availability to the owner or manager daily. If the owner or manager responds while off-duty (out of office), they will inform the on-duty barista that the customer has already completed the order form. The form includes the customer’s name, address, contact number, orders, mode of shipment (pick-up or delivery), and mode of payment (bank transfer or Gcash (Appendix E. Figure 3.4, Page #). Once submitted, the barista proceeds with order preparation. For delivery, customers may either book the delivery themselves or request the shop to arrange it on their behalf, which requires an additional payment that is sent directly to the shop together with the order payment via bank transfer or GCash (Appendix B, Question 23, Page #). The customer sends the payment directly to the shop via GCash or bank transfer after placing the order and provides proof of payment through the chat for verification (Appendix B, Question 23, Page #). The shop may also process bookings through delivery applications such as Lalamove and Grab. The Grab booking generates a delivery confirmation or reference that the rider uses when picking up the order for delivery. (Appendix B, Question 23, Page #). After receiving the order, the customer sends a confirmation message to the shop indicating successful delivery. For walk-in orders, the cashier greets the customer while the customer selects items from the menu. After the customer selects the order, the cashier inputs it into the POS system and repeats it for confirmation (Appendix B, Question 22, Page #). Payments are accepted via cash, GCash, or bank transfer. If the customer pays through GCash or bank transfer, they scan the QR code at the counter. Afterward, the cashier takes a picture of the payment confirmation for tracking purposes and records it in the system. The cashier then provides a beeper that alerts the customer when the order is ready for pickup (Appendix B, Question 22, Page #). A receipt is given only upon request, as the shop does not have an automated receipt system and provides only a physical receipt.

A significant challenge for The Coffee Realm involves processing online orders efficiently. This problem arises due to the absence of a proper queuing system in their current process—where customers place orders through Facebook Messenger, fill out an order form, and the on-duty POS barista checks and replies using the iPad-connected Meta account while off-duty managers and owners also monitor messages and endorse confirmed orders to the on-duty cashier for preparation (Appendix B, Question 23, Page #). As a result, online orders are handled without a clear first-in, first-out (FIFO) procedure. The lack of FIFO structure in Messenger leads to delays, missed orders, or orders being left unaddressed for long periods, since baristas handling POS also perform in-store roles, especially during peak hours, causing messages to be buried or left unopened (Appendix B, Question 24, Page #). Additionally, staff and owners are required to check CCTV footage to determine why the cashier did not respond to online orders and to contact the shop to identify available personnel who can attend to online customers, making the process time-consuming and inefficient (Appendix B, Question 24, Page #). The effects of this situation include delays in customer orders, neglect of customers, negative customer reviews, and loss of sales (Appendix B, Question 26, Page #).

Another significant challenge for The Coffee Realm involves monitoring inventory efficiently. This problem arises due to the reliance on manual processes in the current system—where the opening team checks stocks using a printed inventory form, records the data manually, and sends a photo of the report to management, while baristas also provide updates on running low items throughout the day (Appendix B, Question 28, Page #). Additionally, inventory is rechecked during closing to determine daily usage, but reporting remains manual and is communicated through messages rather than a unified platform (Appendix B, Question 29, Page #). As a result, inventory monitoring lacks real-time accuracy and proper system integration. The absence of an automated tracking system leads to overlooked or unreported items, as staff rely on manual reporting and communication, which can become inconsistent during busy operations (Appendix B, Question 31, Page #). Furthermore, the use of chat-based reporting causes important updates to be buried among other messages, making it difficult to track and verify inventory data efficiently (Appendix B, Question 60, Page #). The effects of this situation include stock shortages, overstocking of less-needed items, delays in restocking decisions, and increased operational inefficiencies. These issues may also lead to unmet customer demand and loss of sales when products become unavailable due to inaccurate or delayed inventory monitoring (Appendix B, Question 31, Page #).

The third problem experienced by The Coffee Realm’s sales transaction process is the inefficient and partially manual recording of sales due to limitations of the Loyverse POS system and its free version features. The POS system does not fully support long-term data tracking and inventory integration, which results in the need for manual encoding of sales data into spreadsheets for proper record-keeping (Appendix B [Additional Interview], Question 24, Page #). In addition, sales records are not automatically synced with spreadsheets, and staff still perform manual checking and encoding during closing and opening operations (Appendix B [Additional Interview], Question 13, Page #). This situation is caused by system limitations and the lack of full automation, which makes the recording process dependent on human input and increases the chance of delay and error (Appendix B [Additional Interview], Question 35, Page #). During peak hours, the problem becomes more evident because staff handle multiple tasks such as serving customers, processing payments, and managing online orders, which causes delays in encoding and increases the risk of missed or late-recorded transactions (Appendix B [Additional Interview], Question 19, Page #). Internet connectivity issues and heavy workload also contribute to transaction mismatches, where not all sales are properly recorded in the system or back office (Appendix B [Additional Interview], Question 10, Page #). As a result, there are frequent discrepancies between actual cash received and recorded sales, especially when refunds, cancellations, or voided transactions are not properly updated in the system (Appendix B [Additional Interview], Question 22 & Question 36, Page #). This leads to time-consuming backtracking during closing, increased workload for staff, delayed reporting to management, and inefficiency in daily operations due to repeated manual verification of records (Appendix B [Additional Interview], Question 23 & Question 37, Page #).

The last significant challenge for the coffee shop is the inefficient reporting system for both sales and inventory. The current process is done manually, where sales from the POS system are encoded into spreadsheets, and inventory is tracked using printed forms and chat messages instead of an automated system (Appendix B [Additional Interview], Question 35, Page #). This problem is caused by the limits of the Loyverse POS free version, which does not have full inventory integration and only allows limited sales history, making long-term tracking difficult (Appendix B [Additional Interview], Question 24, Page #). Because of this, staff need to manually combine data from POS records, receipts, and Messenger conversations to complete daily reports (Appendix B [Additional Interview], Question 36, Page #). During busy hours, reporting becomes harder because staff focus more on serving customers and preparing orders, so encoding of data is delayed or sometimes incomplete (Appendix B [Additional Interview], Question 18, Page #). Inventory reporting is also affected because stock levels are not automatically updated based on sales, so staff must manually check raw materials and products during opening and closing (Appendix B [Additional Interview], Question 30, Page #). As a result, there are differences between recorded stock and actual stock, often because of missed entries, late updates, or unreported wastage during busy operations (Appendix B [Additional Interview], Question 34, Page #). This leads to slow closing reports, less accurate business records, difficulty in tracking product movement, and delays in making decisions for restocking and sales planning (Appendix B [Additional Interview], Question 37 & Question 38, Page #).

Purpose and Description

The purpose of this study was to provide The Coffee Realm with a single, unified platform where all essential business operations such as online ordering, inventory, sales transaction, and reports recording were managed in one place. Instead of using separate tools and manual processes, this platform brought everything together in an organized way that helped the business run more smoothly. This allowed staff and the admin to easily access important information anytime, making daily operations more efficient and well-coordinated.

The online ordering feature provided customers with a more convenient and faster way to place their orders without needing to visit the store or wait in long lines. This helped reduce waiting time and made the ordering process easier, especially for customers who were busy or unable to go to the café. It allowed customers to browse the menu, choose their desired items, and place orders at their preferred time, giving them more flexibility and control. For the business, this improved the flow of orders, reduced confusion during peak hours, and supported smoother and more organized service, leading to better customer satisfaction.

The inventory feature helped the business keep track of available ingredients and supplies in an organized way, making it easier for staff to know what items were available and what needed to be restocked. This prevented situations where important ingredients ran out during busy hours, which could have delayed order preparation. It also helped avoid unnecessary purchases and reduced waste. With better awareness of stock levels, the café could prepare orders more efficiently and ensure that menu items were consistently available, resulting in smoother daily operations and more reliable service.

The sales transaction feature ensured that all completed purchases were properly recorded and organized, allowing staff and the owner to review past transactions whenever needed. This reduced confusion and minimized errors in recording sales. It also provided a clear record of customer purchases, making it easier to track payments and verify completed orders. With this feature, the business could maintain accurate records, improve financial tracking, and handle transactions more smoothly.

The reports feature provided a clear and organized summary of the café’s daily operations, including sales, inventory usage, expenses, and other important activities. It gathered all essential information in one organized view, making it easier for management to review performance without relying on separate records or manual tracking. This included details such as completed transactions, refunds, stock levels, and item usage, allowing better monitoring of both sales and inventory. By presenting accurate and easy-to-understand information, the feature helped the business identify patterns such as peak hours, fast-moving products, and items that frequently ran out of stock. This supported better decision-making in terms of restocking, adjusting product offerings, and improving daily operations, while also reducing errors and ensuring that important data was always available when needed.

This study was designed based on the actual needs and daily workflow of The Coffee Realm. Instead of relying on separate manual methods of recording information, this approach helped organize business data in one place so that staff and the admin could easily check important details when needed. This made it easier to respond quickly to customer requests and operational concerns, especially during busy hours.

Overall, the project aimed to improve business operations, support better customer service, and help employees perform their tasks in a more organized and efficient way.

Objectives

The Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm will integrate online ordering, inventory tracking, sales transaction and sales and inventory reports. This will enable the cafe to provide service for online customers, to ensure the availability of products and ingredients, and provide correct and accurate reports that supports decision making and improving the quality of their services. The following are the objectives of the proposed system:

• To develop an Online Ordering Module that streamlined the handling of online customer orders with proper queueing

This module acted as a dedicated platform for receiving and managing online orders, ensuring that each customer request was properly queued and attended to without being overlooked or neglected. Orders placed by customers were automatically recorded and routed into the system, minimizing delays caused by manual processing and inconsistent staff availability. The assigned cashier or staff member could promptly manage incoming orders, supporting a faster and more structured reliable workflow within the café.

• To develop an Inventory Management Module that ensured the consistent availability of ingredients needed for product preparation

This module was used to monitor ingredient stocks accurately and provided staff with an organized view of all items required. The module also included low-stock alerts, inventory categorization and stock level features to monitor for easy inventory tracking to avoid overlooking raw ingredients that were already running low, ensuring their availability during operating hours to avoid the longevity of preparing the customer's order and to avoid forced, costly last-minute grocery store purchases.

• To develop unified sales transaction management system that automated the recording, validation, and monitoring of walk-in and online transactions of The Coffee Realm in order to minimize delayed entries, transaction discrepancies, manual backtracking, and inconsistencies in sales records.

This module served as a unified transaction platform for both walk-in and online orders, allowing all sales activities to be recorded and monitored in real time. The system included automated transaction recording, payment validation, order tracking, and digital receipt generation to reduce dependency on manual encoding and Messenger-based confirmation processes. Walk-in and online transactions were categorized and monitored separately while remaining consolidated within one system to avoid overlooked or duplicated records. The module also supported transaction history monitoring, cancellation and refund recording, payment proof verification, and automated sales computation to minimize discrepancies between recorded sales and actual payments. Through integrated transaction processing, the café staff and management could perform faster sales checking, reduce manual backtracking of receipts and chat records, and maintain more accurate daily transaction records.

• To develop an integrated reporting system that automated the generation and consolidation of sales, inventory, and transaction reports of The Coffee Realm in order to reduce manual encoding, delayed report preparation, data inconsistencies, and difficulties in accessing accurate business information for decision-making.

This module provided an automated and integrated reporting platform that consolidated sales, inventory, and transaction data into organized digital reports. The system included sales reports, inventory reports, cancellation and refund reports, product performance reports, and peak hours analysis to help management monitor daily business operations more efficiently. Reports were automatically generated based on recorded transactions and inventory movements, minimizing the need for manual spreadsheet encoding and reducing the risk of delayed or inconsistent data updates. The module also allowed management to quickly access historical records, monitor fast-moving and slow-moving products, track inventory usage, and review transaction activities in real time. By centralizing report generation and business analytics, the system supported faster decision-making for restocking, staffing, inventory planning, and sales monitoring.

Scope and Limitations

Scope of the Study:

Review of Related Literature/Studies/Systems

Foreign Literature

Implementing Online Ordering Systems for Small Culinary Businesses: A Case Study of Nasi Cia

Online ordering systems have transformed how small businesses interact with their customers, allowing them to streamline sales and enhance service efficiency. As highlighted by Siahaan et al. (2024), these platforms enable customers to place orders remotely, which helps “improve order accuracy and reduce customer waiting times” while providing business owners with real-time insights into sales performance. By monitoring transactions digitally, businesses can maintain more accurate records, making it easier to track inventory and respond to customer demand through data-driven forecasting.

In the context of The Coffee Realm, implementing an online ordering system can simplify order management and support the integration with inventory tracking, ensuring that stock levels are updated automatically with each sale. Such a system can also contribute to improved customer satisfaction by offering a convenient, reliable, and faster ordering experience, which is crucial for maintaining competitiveness in today’s retail environment.

Automated inventory management systems with IoT integration to optimize stock levels and reduce carrying costs for SMEs: A comprehensive review

Ugbebor et al. (2024) highlight that effective inventory management is a critical component of operational success for coffee shops, as it ensures that ingredients and supplies are tracked accurately and costs are controlled. Their review suggests that some cafes have moved from manual spreadsheets to digital solutions that integrate with their POS systems, allowing real-time updates of stock levels and sales data. These practices include routine inventory counts, using recipe-based tracking to calculate ingredient usage, and setting reordering alerts to prevent stockouts.

In relation to The Coffee Realm, the insights presented by Ugbebor et al. (2024) highlight similar challenges faced by small beverage businesses, particularly in maintaining accurate inventory records and preventing supply shortages. Just like the coffee shops discussed in the article, The Coffee Realm also relies heavily on consistent ingredient availability to meet customer demand, making efficient inventory monitoring essential. Implementing a digital system that automates stock tracking, updates product quantities in real time, and integrates with sales data would significantly help The Coffee Realm reduce manual errors, avoid stockouts, and improve overall service reliability.

Local Literature

Kapepongtsa: A Web-Based Ordering and Inventory Management System for YOBS Cafe

According to Delara et al. (2025), the development of a web‑based ordering and inventory management system has become increasingly significant for local café operations in the Philippines. The study on Kapepongtsa: A Web‑Based Ordering and Inventory Management System for YOBS Cafe demonstrated how an integrated digital platform can replace manual processes that rely on verbal communication and handwritten records. The research highlighted that such a system allows café owners to automate order handling, track inventory in real‑time, and generate accurate records of sales and stock movements. It further pointed out that digital inventory monitoring reduces discrepancies caused by manual counting and enhances the efficiency of daily operations. The study concluded that online ordering systems not only streamline internal workflows but also improve customer service by reducing waiting times and ensuring product availability during peak business hours.

For a coffee shop like The Coffee Realm, implementing a similar online ordering and inventory system would directly address its challenges related to manual stock tracking and inefficient online order processing. With a digital platform, The Coffee Realm can monitor ingredient levels continuously and avoid sudden shortages that disrupt operations. The system would also enable management to view real‑time sales data connected with inventory usage, reducing manual reconciliation work and human error. This would lead to faster order processing, which is especially crucial during peak hours when customer traffic is highest. By adopting an integrated system, the café can enhance service quality, reduce operational waste, and make informed decisions based on up‑to‑date performance metrics.

Foreign System

Automation of cafe services: A QR-based digital ordering system for Café Brown

The system aims to streamline customer transactions by providing features that allow users to browse the menu, place orders, and receive real-time updates from the store. As highlighted by Kumbhar et al. (2024), integrating ordering and monitoring functions into one platform ensures fast and accurate processing for both customers and staff, ultimately reducing manual workload and improving service efficiency.

The problems they face align closely with the situation in The Coffee Realm, where baristas often forget to reply to customer inquiries, especially when not all staff are available to attend to online messages. This inconsistency leads to slow transactions and negatively affects the quality of customer service, which Kumbhar et al. (2024) argue highlights the need for a more reliable and automated system. By addressing these issues, the proposed system ensures that communication becomes timely, organized, and consistent, directly supporting the goal of enhancing customer satisfaction through digital solutions.

Local System

OneFood Online Ordering System

OneFood PH (2024) is a local online ordering system in the Philippines that provides restaurants and food businesses with a dedicated platform for accepting orders online. The system enables businesses to receive orders from customers through their own branded website, Facebook, and mobile apps, handling dine‑in, pick‑up, and delivery orders in an integrated dashboard. OneFood’s platform is designed to help local restaurants and cafés reduce dependency on third‑party services, cut commission costs, and manage orders more efficiently. It also includes features such as table reservations, order ahead functionality, and real‑time order notifications sent to staff devices. This type of system exemplifies how Philippine food businesses are adopting digital platforms to manage operations more effectively and serve customers more efficiently.

For The Coffee Realm, a system like OneFood PH could directly address its operational challenges with online orders. By integrating an integrated dashboard for all incoming orders, the café could reduce delays caused by staff handling online requests inconsistently. Real‑time notifications and order tracking would allow baristas and cashiers to manage customer orders efficiently, following a clear first-in, first-out queuing system. Additionally, integrating the online ordering system with inventory management would help monitor ingredient levels and prevent stockouts or unnecessary last-minute purchases. Implementing such a system would streamline daily operations, improve customer satisfaction, and provide the owners with accurate data for making informed business decisions.

Online Ordering System for Kohiwaga Kafe

In a study by Moscosa et. al (2023), Online Ordering System for Kohiwaga Kafe, the proposed system aims to develop a comprehensive point-of-sale and inventory management solution for Kohigawa Café. It includes a transaction system to streamline order processing and reduce manual errors, and a queuing module to efficiently organize both online and over-the-counter orders. Furthermore, the system incorporates an inventory system for real-time stock monitoring and spoilage prevention, along with a report module capable of generating key insights into sales, inventory, and customer preferences. Collectively, these features are designed to significantly improve operational efficiency, minimize costs, and enhance customer satisfaction by ensuring prompt and accurate service.

In relation to The Coffee Realm, the proposed system closely aligns with the system developed by Moscosa et al. (2023), as both emphasize improving transaction processing, queue management, inventory control, and reporting accuracy. The features outlined in the proposed system—such as streamlined order handling, organized queueing for both online and over-the-counter orders, real-time inventory monitoring, and automated report generation—directly support the operational needs identified in The Coffee Realm, particularly in addressing delays, minimizing manual errors, and ensuring smooth workflow among staff. By integrating these functionalities, the system is expected to enhance overall business performance by improving efficiency, maintaining accurate records, reducing wait times, and ultimately elevating customer satisfaction.

Foreign Study

The future of restaurants: Creating dynamic value in the new normal

The project is to address gaps in customer service by developing a digital solution that improves ordering processes and strengthens communication between customers and the establishment. As Jagt (2024) emphasizes the necessity of a frictionless digital experience in the modern market, the researchers conducted this study to help businesses modernize their operations, enhance customer engagement, and adapt to the increasing demand for online and remote service options.

In relation to The Coffee Realm, they also face challenges where they don't have a good way of communicating with customers who are outside the store. This issue limits their ability to serve potential buyers who prefer remote inquiries or advance ordering. Consistent with the findings of Jagt (2024) regarding the shift toward off-premises dining, by developing an online ordering and communication platform, the project aims to extend their service reach, ensure constant customer interaction, and provide a more accessible and efficient method for customers to connect with the store even from afar.

Local Study

Online Ordering System for Mctan Grocery Store

In a study by Casabuena et. al (2024), the researchers conducted this study to address the operational challenges faced by McTan Grocery Store, particularly in managing online inquiries, inventory, sales, and billing. Their goal was to improve efficiency, accuracy, and customer service by developing a system that simplifies daily operations and reduces human error. By doing so, they aimed to create a smoother experience for both staff and customers.

In relation to The Coffee Realm, the study closely mirrors the purpose outlined by Casabuena et al. (2024), which focused on improving business operations through digital solutions. Just like McTan Grocery, The Coffee Realm can benefit from features that make tasks easier—such as tracking products, handling orders, and managing customer interactions. These improvements help the business run more smoothly, save time, and make customers happier. In simple terms, both studies aim to make every day work less stressful and more organized, which leads to better service and stronger business performance.

Online Ordering System for Mykha Shoes

In a study by Abad et. al (2024) the researchers conducted this study to address the inefficiencies in Mykha Shoes’ current walk-in and online order processes by developing a web-based online ordering system. The project aims to streamline customer transactions by providing a convenient digital platform where users can browse products, place orders, and track their purchases in real time. Ultimately, the system seeks to improve operational workflow, reduce manual errors, and enhance customer satisfaction through faster, more organized service.

In relation to The Coffee Realm, they also face challenges due to the lack of an effective system for communicating with customers who are outside the physical store. This limitation results in missed opportunities, delayed responses, and reduced customer engagement—issues that an integrated online system could help address. By integrating features similar to the proposed system for Mykha Shoes, such as real-time updates, online ordering, and accessible product information, businesses like The Coffee Realm can improve customer interaction, strengthen service efficiency, and enhance overall business performance.

Synthesis

The reviewed literature highlights the role of integrated digital systems in enhancing customer transactions, inventory management, and overall service efficiency. Kumbhar et al. (2024) emphasized that platforms combining menu browsing, order placement, and real-time updates reduce manual workload and improve transaction accuracy. Similarly, Ugbebor et al. (2024) discussed how cafes benefit from shifting to digital inventory solutions integrated with POS systems, enabling real-time stock tracking, recipe-based monitoring, and automated reordering alerts to prevent shortages. Moscosa et al. (2023) further stressed the importance of POS systems for small and medium businesses, noting that the combination of hardware and software supports sales reporting, inventory tracking, and customer management. In practice, these innovations demonstrate how digital tools streamline operations, reduce errors, and ensure efficiency in modern food and beverage establishments.

Relating these findings to The Coffee Realm, the café’s challenges in inventory tracking, order handling, and customer service reflect the issues discussed in prior studies. Without an automated system, The Coffee Realm faces the risks of ingredient shortages, overstocking of supplies, and slower service processing, which result in higher operational costs and dissatisfied customers. By adopting an online system with features such as real- time inventory monitoring, automated sales records, and integrated point-of-sale management, the café can minimize errors, streamline operations, and make quicker, data-driven decisions. Overall, the literature supports that implementing such a system will not only resolve The Coffee Realm’s current problems but also improve customer satisfaction and strengthen its potential for business growth.

# REFERENCES

Abad, M. B., James, N. J., Magallano, P. B., & Vacaro, C. N. (2024). Online Ordering System for Mykha Shoes.

Atlassian. (2020, February 17). Kanban 101: How any team can be more Agile. https://www.atlassian.com/blog/teamwork/kanban-101

Casabuena, K. J., Guerrero, J., Morcilla, C., & Ortiz, G. G. (2024). Online Ordering System for Mctan Grocery Store.

Da Silva, R. C., Lima, L. B., Santos, E. B. D., & De Cássia Akutsu, R. (2025). The Use of Industry 4.0 and 5.0 technologies in the Transformation of Food Services: An Integrative Review. Foods, 14(24), 4320. https://doi.org/10.3390/foods14244320

Delara, R. K. F., Gomez, A., Gueco, J., Romero, J. P., & Waje, A. S. H. (2024, December 19). Kapepongtsa: A Web-Based Ordering and Inventory Management System for YOBS Cafe [Video]. YouTube; MCC IBCE Capstone Project. https://www.youtube.com/watch?v=22xKNsNC2n8

Divina, J., Olan, A., Perez, N. C., Sarmiento, M., & Acepcion, R. (2025). Data-Driven Point-of-Sale and Inventory System or PASTIL SA TABI: integrating sales forecasting algorithms and predictive analytics. International Journal of Research and Innovation in Applied Science, 10(10), 826–838. https://doi.org/10.51584/ijrias.2025.1010000066

Hidayati, I., Sudarmiatin, S., & Hermawan, A. (2023). Analysis of point of sale system implementation in coffee shop. JURNAL PENDIDIKAN DAN KEWIRAUSAHAAN, 11(3), 932–947. https://doi.org/10.47668/pkwu.v11i3.881

Jagt, R. (2024, June 6). The future of restaurants | Deloitte Global. Deloitte United Kingdom. https://www.deloitte.com/ce/en/industries/consumer/analysis/future-of-restaurants-study.html

Kumbhar, P., Ghode, P., Karvekar, S., Shinde, P., & Choukule, S. (2024). Automation of cafe services: A QR-based digital ordering system for Café Brown. International Journal of Scientific Research and Engineering Development (IJSRED), 8(4), 112–119.

Moscosa, D. G., Odtuhan, C. J., Ortiz, R., & Soriano, J. B. (2023). Online Ordering System for Kohiwaga Kafe.

OneFood PH. (2021, July 19). OneFood Online Ordering System. https://onefoodph.com/

Patel, B. (2026, March 9). Which new technologies are we seeing in coffee shops? Perfect Daily Grind. https://perfectdailygrind.com/2026/03/new-technologies-in-coffee-shops/

Petrillo, A., Rehman, M., & De Felice, F. (2025). Optimizing coffee supply chain transparency and traceability through mobile application. European Journal of Innovation Management, 28(11), 267–300. https://doi.org/10.1108/ejim-01-2025-0088

Poirier, H. (2025, August 19). The hidden costs of manual data entry in supply chain operations. OrderEase. https://www.orderease.com/blog/costs-of-manual-data-entry-in-supply-chain-operations

Saarinen, L., Huttunen, P., & Rehman, O. (2025). Revisiting the value of data sharing in retail supply chain demand planning. International Journal of Operations & Production Management, 45(11), 1910–1936. https://doi.org/10.1108/ijopm-07-2024-0560

Schnitt, D. (2025, May 4). The challenges of having a manual accounting system. IQ BackOffice. https://www.iqbackoffice.com/the-challenges-of-having-a-manual-accounting-system/

Shaifuddin, A. R. M., Shaifuddin, A. R. M., & Hasnan, S. (2025). Technological Innovations in Food Waste Reduction: Case Studies from East and Southeast Asia. International Journal of Research and Innovation in Social Science, 9(10), 10445–10453. https://doi.org/10.47772/ijriss.2025.910000850

Siahaan, A., et al. (2024). Implementing Online Ordering Systems for Small Culinary Businesses: A Case Study of Nasi Cia. World Journal of Advanced Research and Reviews, 22(03), 357–368.

Ugbebor, F., Adeteye, M., & Ugbebor, J. (2024). Automated inventory management systems with IoT integration to optimize stock levels and reduce carrying costs for SMEs: A comprehensive review. Journal of Artificial Intelligence General Science (JAIGS), 6(1), 306-340. https://doi.org/10.60087/jaigs.v6i1.257

What is Agile methodology? (2025, April 24). GeeksforGeeks. https://www.geeksforgeeks.org/software-testing/what-is-agile-methodology/

Zorić, N., Marić, R., Đurković-Marić, T., & Vukmirović, G. (2023). The importance of digitalization for the sustainability of the food supply chain. Sustainability, 15(4), 3462. https://doi.org/10.3390/su15043462

METHODOLOGY

Agile

Agile methodology is a project management approach that divides work into small, manageable cycles called sprints. In this approach, teams set objectives for each sprint, build and test the system, and review the work with stakeholders before moving on to the next cycle. After every sprint, the team reflects on successes and identifies areas for improvement. Continuous feedback allows the team to adapt quickly, deliver results faster, and better meet the needs of users or clients.  (GeeksforGeeks, 2025) (See Appendix C, Figure 1.0, page 70)

Phases of Agile:

Phase 1: Requirement Gathering

In this phase, the team identifies and documents the project’s requirements and stakeholder expectations, including clients, users, and subject matter experts. The project scope, objectives, budget, schedule, and resources are also planned. Prioritizing tasks ensures that the most valuable work is done first, keeping the project organized and aligned with stakeholder needs. (GeeksforGeeks, 2025)

Phase 2: Design

Design phase, the team creates a high-level system architecture and develops detailed specifications, such as data structures, algorithms, and interfaces. Planning for the user interface is also included to make the system easy to use. Agile encourages flexible designs that can adapt to changes, guiding the team for smooth development in the upcoming sprints. (GeeksforGeeks, 2025)

Phase 3: Development (Coding)

In this stage, the team writes the actual code for the software. Unit testing is performed alongside coding to make sure each component works as expected. Development is done incrementally so that working features are delivered frequently, allowing the team to quickly adjust and improve the system as needed. (GeeksforGeeks, 2025)

Phase 4: Testing

Testing is carried out continuously to verify that the system works correctly and meets the requirements. This includes integration testing to ensure different components work together, system testing for evaluating the entire system, user acceptance testing to confirm it meets user needs, and performance testing to assess speed, stability, and scalability. Continuous testing helps maintain quality and reliability. (GeeksforGeeks, 2025)

Phase 5: Deployment

Deployment is when the working software is released to a real environment for stakeholders and users. The team ensures it runs smoothly, and provides training or support when necessary. Agile encourages frequent deployment so users can see results early, and the team can gather feedback to improve the system in the next sprint. (GeeksforGeeks, 2025)

Phase 6: Review / Maintenance After deployment

The team monitors for any issues and fixes them promptly. Updates and patches are released to enhance performance, improve features, and maintain reliability. Continuous review also allows the team to reflect on the process and implement improvements in the next iteration, ensuring the system evolves according to user needs. (GeeksforGeeks, 2025)

Technical Background

- Technology to be Used

Ordering

The Coffee Realm handles online orders through Facebook Messenger and a manual order form. Customers send their orders through chat and fill out details such as name, address, and payment method. The on-duty barista checks messages using an iPad connected to the Meta account, while off-duty staff and managers also monitor messages when available (Appendix B, Question #, Page #). For walk-in orders, customers personally approach the cashier, select items from the menu, and verbally place their order. The cashier manually inputs the order into the POS system and confirms it with the customer. Payment methods are immediately processed after order encoding (Appendix B, Question #, Page #).

The proposed system will introduce a unified platform Online Ordering Module and Walk-in POS System. All online orders will be automatically recorded in a structured digital queue, ensuring that orders are arranged in a First-In, First-Out (FIFO) system. This prevents messages from being lost and ensures proper order prioritization. For walk-in transactions, the POS system will directly sync orders to the kitchen and inventory modules in real time. This removes manual encoding delays and improves coordination between cashier and staff. Overall, the system ensures faster order processing, accurate queueing, and reduced workload for employees.

Billing

Billing at The Coffee Realm is managed through the Loyverse POS system, which automatically calculates totals once items are encoded. For walk-in transactions, the cashier inputs ordered items into the system, and the POS generates the total amount for payment processing (Appendix B, Question #, Page #). For online orders, billing is based on customer-submitted order details through Facebook Messenger and an order form. Staff encode the confirmed order into the POS system to generate the total amount. Customers then settle payment via GCash or bank transfer and send proof of payment for verification before order completion (Appendix B, Question #, Page #).

The proposed system introduces an Automated Billing Module where every order—whether online or walk-in—is instantly converted into a digital bill once items are selected. The system automatically computes the total amount, including add-ons and modifications, and generates a structured billing record stored in the database. This ensures accurate computation, eliminates manual pricing errors, and provides real-time billing visibility for both staff and customers.

Receipt Generation

After payment, whether from walk-in or online transactions, the cashier provides a receipt, either through the POS-generated receipt or a manual handwritten receipt upon customer request (Appendix B, Question #, Page #). Receipts are later gathered for accounting purposes.

The proposed system will include an Automated Receipt Generation Module that automatically generates digital receipts after every successful transaction. Each receipt will include order details, payment method, reference number, date, and total amount. Customers will be able to download or view their receipts instantly through the system. This ensures transparency, reduces manual work, and provides accurate record-keeping for both customers and the business.

Inventory Management

Inventory management is done manually by staff. At the start of the day, the opening team checks stock levels and fills out printed inventory forms, take photos of the forms and send them to management through chat application (Appendix B, Question #, Page #). Throughout operations, staff manually report “running low” items (Appendix B, Question #, Page #). Restocking decisions are based on manual checks and minimum stock estimates, during supply delivery, staff cross-check items using receipts to ensure correctness (Appendix B, Question #, Page #).

The proposed system will implement an Inventory Management Module with real-time tracking. Stock levels will automatically update whenever items are used in orders or restocked. The module will include low-stock alerts and unit-based tracking (grams, pieces, etc.) to ensure accurate inventory monitoring. It will also integrate a Bill of Materials (BOM), which defines the exact ingredients and corresponding quantities required for each menu item. Through this, every product in the system will have a structured ingredient breakdown, allowing automatic deduction of inventory whenever an order is processed. This ensures that stock usage is accurately reflected and prevents inconsistencies in inventory records.

Reports

The Coffee Realm currently generates reports using a combination of POS-generated data and manual documentation. These forms are then taken photos of and sent to management through chat for checking (Appendix B, Question #, Page #). Staff also report low stocks through messaging, but inventory control still depends on manual checking and communication. For sales, the business uses the Loyverse POS system to get daily reports like cash sales, refunds, discounts, and total income (Appendix B, Question #, Page #). However, since the free version only allows one-month history, the owner still manually copies data into Google Sheets for long-term records, which takes time and effort (Appendix B, Question #, Page #). Reports are also shared through chat, which can get crowded and slow to track (Appendix B, Question #, Page #).

The proposed system will implement a General Reports Module that automatically compiles sales and inventory data into structured reports. It will generate daily, weekly, and monthly reports including total sales, refunds, cancellations, payment breakdowns, product performance, and inventory usage. This ensures that all transactions are accurately recorded in real time, including late entries and refunded transactions, reducing discrepancies between actual cash and recorded data. The module also supports faster decision-making by providing organized and updated business insights without manual spreadsheet encoding.

- Calendar of Activities

Phase 1: Requirements

Week 1: (January 26, 2026 – February 1, 2026)

The developers attended the Capstone orientation to understand the project requirements and guidelines. They coordinated with the client, The Coffee Realm, and scheduled the initial interview. Initial ideas for the system were discussed based on the client’s needs. A proposed project title was prepared and submitted for approval to establish the direction of the study.

Week 2: (February 2, 2026 – February 8, 2026)

The Capstone Project Proposal was approved, and the developers selected a project adviser and submitted the required Acceptance Form confirming the adviser assignment and approval. An initial interview with the client was conducted to gather system requirements. The business processes, particularly ordering and inventory, were observed and documented. All gathered data was recorded for analysis and problem identification.

Week 3: (February 9, 2026 – February 15, 2026)

The developers finalized the project title as Online Ordering and Sales Transactions with Inventory Management System for The Coffee Realm. Interview questions were prepared to obtain additional system requirements. Further business information was gathered and organized for review. The Transcript of Interview (TOI) was verified, and adviser approval was obtained to proceed with manuscript drafting. The collected data was evaluated to support system development planning.

Week 4: (February 16, 2026 – February 22, 2026)

The developers continued organizing the requirements and information gathered from the client. The documentation of the business processes was then refined to ensure clarity and accuracy. Further observations of the ordering and inventory processes were conducted and documented. The compiled information was reviewed and used as a basis for developing Chapter 1. The developers then drafted the Project Context, Purpose and Description, Objectives, Scope and Limitation, and Review of Related Literature/System/Studies. Finally, the first draft of Chapter 1 was completed.

Week 5: (February 23, 2026 – March 1, 2026)

The developers continued drafting and refining the sections of Chapter 1 based on the gathered information and requirements. The Project Context, Purpose and Description, Objectives, Scope and Limitation, and Review of Related Literature/System/Studies were further developed and organized. Tasks were distributed among the members to facilitate the completion of the remaining sections. The drafted sections were reviewed and revised to ensure consistency, relevance, and coherence with the study. The completed sections were consolidated into the first draft of Chapter 1 for further review.

Week 6: (March 2, 2026 – March 8, 2026)

The developers conducted a follow-up interview with the client to clarify system requirements and update the Transcript of Interview (TOI). The gathered information and adviser feedback were incorporated into Chapter 1, particularly in the Project Context, Purpose and Description, and Scope and Limitation, with the front-end and back-end features clearly defined. The developers then drafted Chapter 2, covering the Methodology, Technical Background, and Design of Software/System/Product/Processes, and completed its first draft.

Week 7: (March 9, 2026 – March 15, 2026)

The developers continued developing Chapter 2 by completing the Methodology, Technical Background, and Design of Software/System/Product/Processes. The completed sections were reviewed to ensure consistency and alignment with the study. Necessary revisions were identified and incorporated, resulting in the completion of the first draft of Chapter 2.

Week 8: (March 16, 2026 – March 22, 2026)

The developers identified and validated the three main system problems based on the gathered information. The objectives were aligned with the identified problems. The cashier transaction processes for online and walk-in customers were analyzed, and the POS scope for walk-in transactions was clarified and finalized.

Week 9: (March 23, 2026 – March 29, 2026)

The developers reviewed and improved the project documentation to enhance its clarity and organization. The Project Context was refined by incorporating specific inventory measurements and defining item availability based on inventory levels. The Scope of the Study was reorganized to clarify the modules, sub-modules, and user roles, including the separation of Online Orders and POS (Walk-in Orders). The Limitations section was updated to define the delivery coverage distance. The Review of Related Literature was revised by combining local and foreign studies and adding specific article titles. The Methodology and References sections were also improved, while the required images, tables, and Coffee Realm data sheets were identified. The defense endorsement letter was prepared and submitted.

Phase 2: Design

Week 10: (March 30, 2026 – April 5, 2026)

The developers clarified the proof of the third identified problem and aligned its corresponding objective. The “Customer Account” feature was removed from the proposed system, and the Receipt Generation submodule was incorporated into the system design. The finalized requirements were then reviewed as a basis for proceeding with the system design phase.

Week 11: (April 6, 2026 – April 12, 2026)

The developers improved the documentation structure by organizing the references and appendices and adding a receipt sample. The system scope was refined by removing the Cashier role, clarifying the responsibilities of the Staff and Admin, and adding Analytics and Sales Report features. The ordering workflow was defined, and a flowchart illustrating the client’s current process was created. The calendar of activities was also prepared, covering the weekly schedule from January to October, along with a Gantt chart for progress tracking.

Week 12: (April 13, 2026 – April 19, 2026)

The developers created Data Flow Diagrams (DFD) for the system. The database structure was designed using an Entity-Relationship Diagram (ERD). UI wireframes were also developed for system visualization. All outputs were reviewed for consistency.

Week 13: (April 20, 2026 – April 26, 2026)

The developers finalized all system design outputs. Adviser feedback was incorporated to improve the diagrams and structure. Presentation materials for Capstone 1 were prepared. The documentation was organized for defense readiness.

Phase 3: Development

Week 14: (April 27, 2026 – May 3, 2026)

The developers started the system development by setting up the development environment, required tools, frameworks, database systems, and project structure. The developers also began implementing the revisions identified after the thesis defense. The title of the study was changed to “Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm.” The Acceptance Form was newly added, and revisions were made to the Project Context, Purpose and Description, Objectives, Scope, Limitations, Methodology, Resources, Resource Persons, Transcript of Interview, Relevant Images, and Flowchart based on the recommendations received during the defense.

Week 15: (May 4, 2026 – May 10, 2026)

The developers developed the Login and Registration modules and implemented the initial authentication features required for system access. Initial database tables for user accounts were created and connected to the system. The developers also started developing the Homepage module and tested the initial connection between the front-end and back-end components.

Week 16: (May 11, 2026 – May 17, 2026)

The developers continued the development of the customer Homepage module. Product highlights, promotions, business information, and navigation features were implemented to provide customers with an accessible and user-friendly interface. The developers also refined customer-related system requirements, including customer registration, account creation, profile information, and address management.

Week 17: (May 18, 2026 – May 24, 2026)

The developers developed the Menu module for product browsing. Product images, descriptions, prices, and the list of available menu items were integrated into the system. The Add-to-Cart feature was also developed, allowing customers to select products and manage their cart before checkout.

Week 18: (May 25, 2026 – May 31, 2026)

The developers implemented the Checkout and Order Placement module. Customers were provided with options to confirm their orders and select either delivery or pickup. Order information was stored in the database, and validation processes were implemented to ensure the completeness and accuracy of transaction details.

Week 19: (June 1, 2026 – June 7, 2026)

The developers implemented the Payment and Receipt Generation features. GCash and bank transfer options were included as available payment methods, while automatic receipt generation was implemented for completed transactions. Transaction records were stored in the database for monitoring and documentation.

Week 20: (June 8, 2026 – June 14, 2026)

Customers were able to view their order history and track the status of their current orders. Order status tracking included statuses for pending, processing, completed, and received orders, providing improved visibility over the order fulfillment process.

Week 21: (June 15, 2026 – June 21, 2026)

Customers were provided with functions for updating personal information, contact details, and delivery addresses. Customer profile and address management included the ability to save delivery addresses. Validation procedures were also applied to maintain the accuracy of customer information.

Week 22: (June 22, 2026 – June 28, 2026)

The Point-of-Sale (POS) System allowed authorized staff to process walk-in orders, generate receipts, and record transactions in real time. Online ordering was handled by the Operations Staff, who managed incoming orders, updated order statuses, and coordinated order fulfillment. The POS module served as a transaction-processing feature for recording and managing walk-in customer orders.

Week 23: (June 29, 2026 – July 5, 2026)

The Transaction Monitoring module recorded and organized both online and walk-in sales transactions, with filtering and tracking features to improve transaction monitoring and retrieval. The developers also conducted an adviser consultation to verify the proposed system, review its requirements and functionality, and determine its feasibility before enrollment. Key system requirements were organized according to Customers, Cashiers, Operations Staff, and Administrators, including customer registration, profiles, delivery addresses, shopping cart transactions, order status tracking, order fulfillment, and supply ordering. Administrator functions included the creation and management of staff accounts and menu items and products.

Week 24: (July 6, 2026 – July 12, 2026)

The Inventory Monitoring module was configured to update stock levels automatically based on completed sales transactions. Real-time inventory monitoring and Bill of Materials (BOM) functionality were incorporated to calculate the required raw ingredients based on product quantities and bulk ingredient inputs. The List of Menu under Inventory Management and a separate inventory process for counting pastries were also included, along with low-stock monitoring and clear inventory data presentation.

Phase 4: Testing

Week 25: (July 13, 2026 – July 19, 2026)

The developers started system testing by conducting unit testing on the modules. Each module and individual function was tested separately to verify whether it performed according to its intended purpose. Errors and functional issues discovered during testing were identified and corrected.

Week 26: (July 20, 2026 – July 26, 2026)

Integration testing was conducted to determine whether the modules operated correctly when connected to one another. The data flow between the front-end, back-end, and database was validated. Transactions involving online ordering, walk-in ordering, payment recording, receipt generation, transaction monitoring, and inventory updates were tested to ensure system compatibility and consistency.

Week 27: (July 27, 2026 – August 2, 2026)

Overall system testing was conducted to evaluate the functionality, performance, speed, reliability, and stability of the system. The complete transaction process was tested, including customer registration, online ordering, walk-in transactions, checkout, payment recording, receipt generation, order monitoring, transaction monitoring, and automatic inventory updates. Bugs and errors encountered during the testing process were corrected.

Week 28: (August 3, 2026 – August 9, 2026)

System testing continued from the users' perspective. The usability and functionality of the modules were reviewed based on the expected processes of Customers, Cashiers, Operations Staff, and Administrators. Feedback and possible improvements were identified and documented, and necessary system revisions and adjustments were prepared based on the testing activities.

Week 29: (August 10, 2026 – August 16, 2026)

The thesis/course orientation was attended, and the instructions, requirements, and recommendations for the continuation of the project were reviewed. The suggested improvements were analyzed, and necessary revisions to the system and project documentation were prepared. System testing continued by checking the remaining errors and issues, verifying the connection and consistency between the different modules, and correcting identified problems. The system backup was also created, and the system was checked for readiness for eventual live use.

Week 30: (August 17, 2026 – August 23, 2026)

Final system testing was conducted based on previous development, consultation, and testing activities. The system was presented for adviser evaluation and verification, and the required Adviser’s Acceptance was processed and submitted. Final corrections and adjustments were incorporated based on the adviser’s recommendations.

The system was verified to be aligned with the approved project objectives, scope, requirements, and intended functionality. The system backup, database, modules, and necessary documentation were checked for completeness and consistency.

Week 31: (August 24, 2026 – August 30, 2026)

System testing continued by testing the Profile, Login, Add to Cart, Logout, Checkout, and Address Autofill functions. Cart items, out-of-stock item notifications, checkout information, and address selection were checked to verify proper system behavior.

Order filtering, transaction and order details, and the order fulfillment status lifecycle were tested to verify the proper flow from Ready to Deliver → Out for Delivery → Completed/Received. The automated order completion after 24 hours was also checked.

The Homepage and About Us sections were tested and reviewed, including the removal of the Add to Cart button, product prices, and Add button under Bestseller. Necessary corrections and refinements were made based on the testing results.

[KULANG PA DALAWANG PHASE (ONGOING)]

- Resources [DRAFT]

To successfully introduce and implement the Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm, it is important to coordinate hardware resources with software resources. Both types of resources are required for the system to run effectively to accommodate the everyday operation of the business and for satisfying the user needs. The hardware is the first essential resource, as it will run the system applications, hold all data, and provide an interface for users depending on if they use a computer, or any devices to access the system application. The software will be the main type of resource used for core functions of the system, such as user-friendly interface and meet the user needs.

Hardware

Desktop or Laptop Computer

The primary device used to run the system application. It is responsible for accessing the system interface, processing transactions, managing inventory, and generating reports. The system can operate on a standard computer without requiring specialized equipment.

Central Processing Unit (CPU): Intel i5 (or equivalent)

A mid-range processor capable of handling multiple system operations such as order processing, database queries, and report generation. It ensures smooth system performance without lag during daily usage.

Random Access Memory (RAM): 8GB (minimum), 16GB recommended

Provides enough memory for multitasking and running the system alongside other applications such as a web browser and local server (XAMPP). At least 8GB is required for stable performance.

Storage: 256GB SSD (minimum)

Used to store the system files, database, and related resources. Solid State Drives (SSD) are recommended for faster data access, quicker system loading, and improved overall performance.

Display Monitor

A standard monitor used to view and interact with the system interface. It allows users to manage orders, monitor inventory, and access reports clearly and efficiently.

Keyboard and Mouse

Basic input devices required for navigation, data entry, and system control. These are essential for managing administrative and operational tasks.

Network Connection (LAN/Wi-Fi)

Provides connectivity for accessing the system if deployed over a local network or online. It allows multiple users (admin, cashier, staff) to access the system simultaneously.

Optional: Thermal Receipt Printer (80mm)

Can be used for printing transaction receipts. While not required for system functionality, it supports real-world business operations and improves transaction documentation.

Software

Visual Studio Code

A lightweight code editor designed for writing, editing, and debugging code. It includes multiple programming languages and extensions that speed up and increase efficiency in the development process.

XAMPP Server

A relational database management system, used to store, retrieve, and manage application data securely.

Microsoft Word

A word processing software used to create, edit, and format skill-based documents, including documentation.

Browser

Software designed for interaction with web-based applications and services. It is used for web browsers to interact with online systems using a graphical interface and gather citations.

GIT

A version control system that tracks code changes, allowing collaboration, version management, and easier maintenance of a project.

Requirements Analysis

The Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm is designed to address operational problems such as delays in processing online orders, manual tracking of inventory, errors in recording reports, including Sales, Inventory, Refund and Cancellation, Product Performance, and Peak Hours Analysis, and significant inefficiencies in sales transactions. By using a digital platform, the system addresses these challenges through the following integrated solutions:

    - Online Orders – To resolve delays, the system streamlines order handling through a dedicated platform and proper queuing mechanism to prevent missed, delayed, or overlooked orders.

    - Inventory Management – To reduce manual tracking, the system utilizes recipe-based tracking (Bill of Materials) and ingredient linking to provide real-time updates on availability, preventing costly stockouts and manual counting errors.

    - Reports – To rectify errors in recording, the automated Report Module reduces human error by generating real-time Sales Reports, Inventory Reports, Refund and Cancellation Reports, Product Performance Reports, and Peak Hours Analysis.

    - Sales Transactions – To address significant inefficiencies, the system automates transaction recording, ensuring that all sales, including refunds, cancellations, and post-midnight punches, are captured accurately in real time without manual intervention or re-encoding.

The system makes tasks faster, reduces mistakes, and improves service for customers, while supporting staff and management in completing their daily responsibilities more efficiently. The developers will implement these integrated solutions to improve the overall efficiency and accuracy of the café's operations.

The individuals involved in the system include customers, staff (baristas or kitchen personnel), cashiers, and administrators. Customers interact with the system by browsing the menu, customizing and placing orders, selecting payment methods, and tracking their orders in real time. They are required to register accounts with OTP (One-Time Password) verification to ensure secure access. Staff are responsible for order preparation and inventory recording, including restocking and monitoring stock levels. Cashiers handle walk-in transactions only through the Point of Sale (POS) system, while operations staff verify online payments and manage online order queues. Both roles ensure that transactions are properly recorded to reduce manual data discrepancies. The administrator oversees the entire system, including user management, sales and inventory monitoring, report generation, analytics, content management, and system configuration. The developers will ensure that each user role has the appropriate functions and access needed to perform their responsibilities.

The business activities supported by the system cover the café’s complete workflow, including online and walk-in order processing, payment handling, order preparation, inventory management, and report generation. The system ensures that all operations are organized and synchronized, with real-time updates on order status, stock levels, and transactions. This reduces manual intervention and ensures accurate and reliable records. The developers will integrate these functions to provide a unified system that supports the café’s daily operations.

The system will be used at The Coffee Realm café in North Fairview (Appendix B, Question 8, Page 57), while customers can access the online ordering features within the Luzon area. Staff, cashiers, and administrators will operate the system on-site using desktops or tablets, while customers will interact through web-enabled devices. This setup will ensure smooth café operations while allowing flexibility for online orders.

The timing of system usage is designed to support both customer convenience and café operations. Customers can place orders online at any time, while order processing, inventory updates, and report generation are handled during business hours from 10:00 AM to 12:00 Midnight (Appendix B, Question 11, Page 57), with peak hours between 4:00 PM and 8:00 PM (Appendix B, Question 18, Page 59). The system follows a First In, First Out (FIFO) method to ensure fair and organized order processing, while inventory and sales data are recorded in real time. The developers will configure the system according to these operating hours and processes.

With the system in place, both online and walk-in orders are handled faster and in a more organized way. Inventory is properly recorded and updated by the staff, while the cashier or operations staff checks payments and keeps track of transactions. Sales are automatically saved in the system, diminishing the need for manual data encoding and reducing discrepancies in financial records. The system also provides automated, structured reports that show transactions, including refunds and cancellations, stock changes, and system activities, helping reduce mistakes. Overall, the system improves daily operations, provides better service to customers, and helps management make better decisions using accurate data. The developers will continue to improve and refine the system based on the identified requirements and operational needs of The Coffee Realm.

Requirements Documentation

During meetings with the client, particularly with Ms. Ara Christina Cantalejo, the developers discuss and clarify the needs and expectations for the proposed Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm. Both parties agree on the core functionalities of the system, including online ordering, sales transaction processing, inventory monitoring, payment handling, order management, and report generation. These agreed requirements serve as the foundation for the system design and development. The developers will use these requirements as a guide in developing the system.

The system provides a user-friendly customer interface that allows users to register and log in securely through OTP verification and password authentication. Customers can browse menu items through the homepage, view product details, customize orders, add items to the cart, and proceed to checkout. The system supports different payment methods such as cash, GCash, bank transfer, and Cash on Delivery (COD). For online payments, customers are required to upload proof of payment and provide reference details for manual verification by the Operations Staff. After successful transactions, the system automatically generates downloadable digital receipts for customer records.

For operational users, the system provides dedicated modules for Operations Staff and Cashiers. Operations Staff are responsible for handling online order processing, payment verification, inventory management, and order preparation. Staff can verify proof of payment submissions, update order statuses, monitor inventory levels, record stock movements, and manage ingredient tracking through the inventory management system. The system supports ingredient linking or Bill of Materials (BOM), allowing automatic deduction of raw ingredients whenever menu items are ordered. Finished products such as pastries may also be tracked separately through stock counting and manual stock updates. The developers will implement these features to support efficient order and inventory management.

The cashier is responsible for processing walk-in transactions using the Point of Sale (POS) module. The POS module allows the cashier to select menu items, calculate totals, process payments, and generate receipts efficiently. The system applies a First In, First Out (FIFO) queueing method to maintain organized transaction processing and improve service flow for walk-in customers. The developers will implement the POS features to support faster and more organized transaction processing.

The administrator is provided with full access to system management features. These include the Dashboard for real-time monitoring of sales and inventory, Inventory Monitoring for stock tracking, Manage Menu for maintaining menu items and categories, Reports and Analytics for performance evaluation, Transaction History for reviewing all recorded transactions, User Management for handling employee accounts and permissions, Activity Logs for monitoring system activities, Content Management for updating homepage content, and System Settings for configuring store information, schedules, payment methods, branding, security, and inventory preferences. The developers will develop these administrative features to provide the administrator with centralized system management.

The system is designed to improve operational efficiency, accuracy, and security by automating important business processes such as order handling, inventory updates, receipt generation, and report preparation. Real-time data synchronization ensures that users can access updated information whenever transactions or inventory changes occur. Security mechanisms such as hashed passwords, role-based access control, OTP verification, CSRF protection, and session timeout management are implemented to protect user accounts and sensitive system data from unauthorized access. The developers will implement and test these security measures to ensure that the system provides reliable protection for user and business information.

Through this unified digital platform, The Coffee Realm can achieve a more organized and efficient workflow. Customers are provided with a more convenient and transparent ordering experience, staff and cashiers can perform operational tasks more effectively, and administrators can monitor business performance through automated reports and analytics. The developers will continue to develop and refine the system based on the agreed requirements and client feedback. Overall, the system will support better transaction management, inventory control, customer service, and decision-making for the business.

Design of Software, System, Product, and/or Processes

The developers designed the proposed Online Ordering and Sales Transaction with Inventory Management System for The Coffee Realm to provide a simple, organized, secure, and user-friendly platform for customers and cafe staff. The system integrates online ordering, sales transaction processing, inventory management, payment handling, order preparation, and report generation into one unified platform following standard software design principles. The system consists of four user roles: customer, operations staff, cashier, and administrator. Customers can register using OTP verification, log in securely, browse menu items, customize and place orders, select payment methods, track order status, manage profiles, and download digital receipts. The Operations Staff manages online order processing, verifies proof of payment, updates order statuses, prepares orders, and monitors inventory through stock tracking, ingredient linking, restocking, and inventory recording, Bill of Materials (BOM) management for automatic ingredient deduction based on ordered menu items. The cashier handles walk-in transactions using the Point of Sale (POS) module, processes payments, generates receipts, and follows a First In, First Out (FIFO) queueing process to maintain organized transactions. The administrator has full access to monitor sales, transactions, reports, analytics, user accounts, content management, activity logs, inventory monitoring, and system settings such as schedules, payments, branding, security, and inventory configurations. The system also includes automated features such as real time inventory updates, receipt generation, low-stock alerts, sales recording, and report generation to improve operational efficiency, reduce manual work, maintain accurate records, strengthen security, and support better decision-making for The Coffee Realm.